CleanMateX — Unified Requirements Pack v0.12 (EN)

Status: OPEN (requirements not locked) • Target Region: GCC • Languages: English + Arabic (RTL)

Table of Contents

- Vision & Scope

- KPIs & Success Criteria

- SRS — Software Requirements Specification

  - 3.1 Orders & Intake

  - 3.2 Workflow & Operations (Assembly → QA → Packing → Ready)

  - 3.3 Scheduling & Logistics

  - 3.4 Finance & Receipts

  - 3.5 Admin / Config

  - 3.6 Marketing & Engagement

  - 3.7 Marketplace, Reviews & Disputes

  - 3.8 Inventory, Supplier & Machines

  - 3.9 Analytics & Sustainability

  - 3.10 AI (Optional Modules)

  - 3.11 Integrations

- Non-Functional Requirements (NFRs)

- Data Model (Entities)

- API Overview & Webhooks

- Use Cases (UC01–UC27)

- Operational Workflows

- Feature Details & Acceptance Criteria

- Policies & Configuration

- Notification Templates

- Security, Privacy & Compliance

- Test Strategy & UAT

- Roadmap & Release Slicing

- Traceability Matrix (RTM)

- Master Backlog (summary)

- RAID Log & Key Decisions

- Change Log (v0.12)

- Sign-off (kept OPEN)

1) Vision & Scope

Vision: Mobile-first, multi-tenant SaaS for laundry & dry cleaning that minimizes errors, accelerates operations, and delights customers with digital experiences. EN/AR out of the box; light hardware footprint; in the future : friendly driver app.

Scope (MVP → P1 → P2)

- End-to-end workflow: Quick Drop/Intake → Preparation (itemize) → Sorting → Washing/Dry-clean → Drying → Finishing → Assembly → Final QA → Packing → Ready → Out-for-Delivery/Pickup → Delivered/Collected → Post-Delivery Issue-to-Solve → Closed.

- Omni-channel intake (POS/App/WhatsApp). Driver POD (OTP/sign/photo). Live tracking.

- Finance: invoices, refunds/credit notes, B2B statements; receipts via WhatsApp/In-App/PDF.

- Marketplace (listings, commission/escrow), Reviews & Disputes, optional Supplier Portal.

- Marketing: loyalty/referrals/memberships; Campaigns; Wallet & Family accounts.

- Ops: Inventory & Machines; HR/Attendance; Analytics; Sustainability metrics.

- Platform: Feature flags, multi-gateway payments, observability, i18n/RTL, security & privacy.

2) KPIs & Success Criteria

| Goal | KPI | Target |
| --- | --- | --- |
| Counter speed | Intake→receipt median | < 5 minutes |
| Mixups | Assembly incident rate | < 0.5% |
| Delivery disputes | OTP POD adoption | ≥ 95% |
| Digital adoption | WA/In-App/PDF receipt share | ≥ 80% |
| Reliability | API availability (core) | ≥ 99.9% |
| SLA | Ready-By breaches | < 3% |

3) SRS — Software Requirements Specification

3.0 Introduction

Purpose: Define functional and non-functional requirements for the MVP+ platform including Assembly gates, Marketplace, Reviews/Disputes, Supplier Portal, and platform services.
Users/Roles: Customer (B2C/B2B), Counter/Operator, Assembly/QA/Packing, Driver, Finance, Admin, Marketing, Ops Manager, Supplier (optional), Moderator.

3.1 Orders & Intake

- FR-QD-001 Quick Drop intake: create order for unknown bag; capture photos; issue bag label; auto-create Preparation task.
AC: After Preparation, order lines exist; Ready-By calculated; labels printed; SLA started.

- FR-PRE-001 Preparation itemization: fast UI (bulk add, presets); per-piece/service assignment; notes/stains.
AC: 10 items ≤ 3 minutes; accuracy ≥ 99% in UAT set.

- FR-SPL-001 Split-Suborder: split selected pieces to child with linkage; merge before processing if allowed.
AC: Parent/child invoices can be merged/separate per policy; audit trail.

- FR-ISS-001 Issue-to-Solve (pre/post): spawn quick-solve or re-process suborder; notify customer; SLA timers.
AC: Re-process routes to correct stage; all actions auditable.

- Pricing/Promotions (FR-PRC-001): per-piece/kg; discounts, vouchers, gift cards; taxes/VAT; price overrides with roles.

3.2 Workflow & Operations

- Master Flow: as in Scope (see Operational Workflows).

- FR-TRK-001 Per-piece scanning at each transition; expected vs scanned; missing alerts; reports.

- FR-ASM-001 Assembly: completeness scan; exception types (missing/wrong/damage); locations (bins/racks) with capacity; packaging rules; bilingual packing list.
Gate: Ready requires Assembly 100% + QA pass.

- FR-QA-001 Final QA: pass/fail; photo on fail; rework loop.

- FR-PCK-001 Packing: apply packaging profile; attach packing list; mark Ready.

- FR-REL-001 Partial release: with consent; track outstanding items; invoice/release policy.

- Configurable workflows (guardrails), multi-branch/franchise, offline tolerance.

3.3 Scheduling & Logistics

- FR-SCD-001 Slots with capacity calendar; recurring schedules; reschedule/cancel policies.

- FR-DRV-001 Driver app: route; pickup/delivery; POD via OTP/sign/photo; retries/conflicts handled.

- Live status & notifications; geofences; later: capacity-aware dynamic slots (P2).

3.4 Finance & Receipts

- FR-INV-001 Invoicing at Ready/Delivery; multi-tender; advance/partial payments.

- FR-RFD-001 Refunds/Credit notes with approvals; reversal docs; audit.

- FR-RCT-001 Receipts via WhatsApp text/image & In-App; PDF (plan-gated); optional print.

- FR-B2B-001 Statements & consolidation; FR-B2B-002 Credit control & dunning; PO/cost centers.

- Cash hand-in reconciliation; multi-currency; GCC VAT; Accounting sync CSV→API.

3.5 Admin / Config

- Policies (scan enforcement, partial release, Ready-By); catalogs (services, price lists, priorities, issues/solutions).

- Users/Roles (RBAC); feature flags per plan; audit logs; data exports; branding per tenant.

3.6 Marketing & Engagement

- FR-LOY-001 Referrals; FR-LOY-002 Loyalty points/tiers; FR-SUB-001 Memberships (benefits, renewals, proration).

- FR-CMP-001 Campaign manager: segmentation, coupons/vouchers, uplift.

- FR-WLT-001 Wallet & FR-FAM-001 Family accounts with limits/approvals.

3.7 Marketplace, Reviews & Disputes

- FR-MKT-001 Marketplace listings per tenant; branding; photos; commission/escrow.

- FR-MKT-003 Dynamic slot pricing; eco badges; cross-sell add-ons.

- FR-CX-REV-001 Verified reviews; moderation queue (approve/hide/report).

- FR-DSP-001 Dispute Center: categories, evidence, SLAs, outcomes (refund/voucher/re-process); audit.

3.8 Inventory, Supplier & Machines

- FR-INV-101 Consumables thresholds; supplier records; cost per order; re-order suggestion.

- FR-SUP-001 Supplier Portal (optional): POs, mark shipped, upload invoice & delivery note.

- FR-MCH-101 Machines: usage counters; maintenance reminders/logs; downtime analytics.

3.9 Analytics & Sustainability

- FR-ANL-001 Revenue heatmap; SLA dashboards; cohorts/segments; benchmarking.

- FR-SUS-001 Sustainability metrics (water/energy estimates); eco badges; packaging options.

3.10 AI (Optional)

- Pricing estimator; vision QA; routing ETA; predictive maintenance; churn/loyalty—assistive (non-blocking), explainable, feedback-capture.

3.11 Integrations

- Payment gateways (plugin architecture); WhatsApp Business; multi-provider SMS/Email fallbacks; accounting (CSV→API); maps/traffic.

4) Non-Functional Requirements (NFRs)

- NFR-SEC-001 Security: RLS per tenant; RBAC; TLS; encryption-at-rest; secrets mgmt; signed webhooks; idempotency; audit logs.

- NFR-PERF-001 Performance: p50 < 300ms / p95 < 800ms core reads; async heavy ops; capacity tests.

- NFR-AVL-001 Availability: ≥ 99.9% core APIs; graceful degradation; offline queues.

- NFR-SCL-001 Scalability: stateless APIs; Postgres + replicas; Redis queues; partitioning strategy.

- NFR-I18N-001 i18n/RTL: EN/AR UI; localized PDFs; bidi correctness.

- NFR-PRV-001 Privacy/Compliance: consent logs; data portability/deletion; VAT invariants; residency when needed.

- NFR-OBS-001 Observability: OpenTelemetry traces/metrics/logs; dashboards; SLO alerting.

- NFR-LDS-001 Load/Stress: k6 suite; baseline per release; backpressure/failover drills.

5) Data Model (Entities)

Tenant, User, Customer (B2C/B2B), Contract, Order, OrderItem, WorkflowState, AssemblyTask, AssemblyItem, AssemblyException, AssemblyLocation, PackingList, Issue, IssueSolution, Invoice, Payment, Statement, Route, POD, LoyaltyProgram, Membership, WalletAccount, WalletTransaction, FamilyLink, InventoryItem, Supplier, Machine, MaintenanceLog, Campaign, Voucher, Review, Dispute, MarketplaceListing, Commission, AnalyticsAggregate, SustainabilityMetric, RoutingRule, IntegrationProvider.

6) API Overview & Webhooks (selected)

Endpoints:
POST /v1/orders · POST /v1/orders/{id}/split · POST /v1/orders/{id}/issue-to-solve · POST /v1/orders/{id}/items · POST /v1/orders/{id}/transition · POST /v1/assembly/{id}/scan · POST /v1/qa/{id}/decision · POST /v1/packing/{id}/complete · POST /v1/delivery/{id}/pod · POST /v1/invoices · POST /v1/payments · POST /v1/loyalty/earn · POST /v1/loyalty/redeem · POST /v1/memberships · POST /v1/wallet/topup · POST /v1/campaigns · POST /v1/inventory/consume · POST /v1/machines/{id}/maintenance · POST /v1/marketplace/listings · POST /v1/reviews · POST /v1/disputes.

Webhooks: order.updated, order.ready, order.delivered, invoice.issued, loyalty.updated, membership.updated, dispute.updated, review.moderated.

7) Use Cases (UC01–UC27)

- UC01 Quick Drop Intake & Preparation

- UC02 Split-Suborder

- UC03 Issue-to-Solve (Pre/Post)

- UC04 Per-Piece Scan

- UC05 Assembly Completeness → UC06 Final QA → UC07 Packing & Ready

- UC08 Delivery POD

- UC09 Invoicing & Receipts

- UC10 Admin Config

- UC11 Loyalty & Memberships

- UC12 Wallet & Family

- UC13 Inventory & Machines

- UC14 B2B Contract Billing

- UC15 Campaigns & Promotions

- UC16 Analytics & Heatmap

- UC17 Payments & Integrations

- UC18 HR & Attendance

- UC19 White-label / Franchise

- UC20 Voice/WhatsApp Ordering

- UC21 Sustainability Metrics

- UC22 Advanced Routing

- UC23 Marketplace Listing

- UC24 Marketplace Order (commission/escrow)

- UC25 Review & Moderation

- UC26 Dispute Management

- UC27 Supplier PO Fulfillment

8) Operational Workflows (high-fidelity)

Preparation: convert Quick Drop → itemize → assign services → set Ready-By → print labels (defer unknowns with reason).
Assembly: scan expected vs scanned; handle exceptions; pick packaging; generate EN/AR packing list; hand-off to QA.
QA & Packing: QA pass/fail (rework on fail) → pack by rules → mark Ready (gates enforced).
Delivery/Pickup: route assignment; POD (OTP/sign/photo); retries; customer updates.
Post-Delivery Issue-to-Solve: log issue; Quick Solve or Re-process; notify; SLA tracked.

9) Feature Details & Acceptance Criteria (selected highlights)

- Quick Drop & Preparation: AC—after Preparation, order lines present; SLA started; labels printed; photo optional.

- Split / Issue-to-Solve: AC—linkage intact; finance preview for merged/separate billing; audit trail.

- Per-Piece Tracking & Assembly: AC—100% scan before Ready; packing list totals=order totals; exceptions documented with outcomes.

- Scheduling/Logistics: AC—OTP required unless policy override; retries; conflict resolution logged.

- Finance & Receipts: AC—receipts archived; refund/credit approvals; B2B statements; shift reconciliation.

- Marketplace/Reviews/Disputes: AC—commission breakdown visible; slot multipliers tooltips; verified-only reviews; dispute SLA timers.

- Inventory & Machines: AC—threshold alerts; maintenance reminders; downtime analytics.

- Analytics & Sustainability: AC—heatmap correctness on sample dataset; eco badge rules documented.

- AI: AC—hints non-blocking; operator feedback captured; guardrails for explainability.

10) Policies & Configuration

Scan enforcement (default on for High/Urgent & B2B), partial release rules, Ready-By defaults per service/priority, notification templates (EN/AR), channel toggles, quiet hours, data retention/export, security posture, per-branch working hours & blackout dates.

11) Notification Templates (variables)

Order Created, Preparation Needed, Assembly Exception, Ready for Pickup/Delivery, Out for Delivery (includes {otpCode}), Delivered/Collected, Issue-to-Solve Created, Loyalty Updated.

12) Security, Privacy & Compliance

RLS, RBAC, TLS, encryption-at-rest, secret rotation, audit trails, minimal PII in logs, consent logging, VAT archiving, potential data residency, signed webhooks, idempotent APIs.

13) Test Strategy & UAT

Unit, API contracts, E2E in CI, manual UAT per UC. Key scenarios: full E2E (Quick Drop→Ready→OTP POD), Assembly exception→rework, Split & Issue-to-Solve pre/post, Refund/Statement, Wallet/Loyalty/Membership, Marketplace order→review→dispute.

14) Roadmap & Release Slicing

- MVP: core workflow + Assembly/QA/Pack gates + OTP POD + receipts + observability baseline.

- P1: B2B (statements/credit), Marketplace listings, Reviews/Disputes, capacity calendar, inventory basics, dynamic workflow builder, multi-gateway, campaigns, heatmap.

- P2: AI (pricing/vision/routing/predictive), segmentation/benchmarking, accounting API, voice/WA ordering, sustainability badges.

- Enterprise: white-label/franchise tooling, partner integrations.

15) Traceability Matrix (sample rows)

| ID | Requirement | UC | Test Ref |
| --- | --- | --- | --- |
| FR-QD-001 | Quick Drop intake | UC01 | T-QD-001 |
| FR-ASM-001 | Assembly completeness | UC05 | T-ASM-001 |
| FR-PCK-001 | Packing & Ready gate | UC07 | T-PCK-001 |
| FR-DRV-001 | Driver OTP POD | UC08 | T-DRV-001 |
| FR-MKT-001 | Marketplace listings | UC23 | T-MKT-001 |
| FR-DSP-001 | Dispute management | UC26 | T-DSP-001 |

(Complete RTM provided in Excel v0.12; mirrored in Backlog IDs.)

16) Master Backlog (summary)

Must (MVP): Quick Drop, Preparation, Split, Issue-to-Solve, Per-piece scan, Assembly, QA, Packing, OTP POD, Receipts, Policies/Flags, Observability baseline.
Should (P1): Statements/Credit, Marketplace listings, Reviews, Disputes, Capacity calendar, Inventory basics, Dynamic workflow, Multi-gateway, Campaigns, Heatmap.
Could (P2): Family accounts, Accounting API, Voice/WA ordering, Sustainability badges, predictive maintenance, advanced routing.

17) RAID Log & Key Decisions

Risks: label/scanner mismatch; WhatsApp onboarding; credit control disputes.
Assumptions: RTL acceptable across devices.
Dependencies: payment gateways.
Decisions: OTP default for POD; digital receipts default; CSV-first for accounting; plugin gateways; requirements kept OPEN.

18) Change Log (v0.12)

Consolidated v0.9 open + v0.11 + Marketplace/Reviews/Disputes/Supplier/Monitoring. Aligned Assembly wording & gates; added partial release & locations; expanded NFRs for observability & load/stress; updated UAT scenarios.

19) Sign-off (OPEN)

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Jehad Almekhlafi | Product Owner / Founder |  |  |
| Stakeholder | — |  |  |

Addendum v0.12.1 — Integrated from Newly Uploaded Docs (Tech Stack, Invoicing/Receipts, Customer Model, Market Segments)

A) Technical Stack (Refined)

- Mobile: Flutter (Customer/Driver), push via FCM; offline queue; AR/EN RTL; Crashlytics.

- Web Admin: Next.js (React+TS), Tailwind, i18next for i18n.

- Backend: NestJS (REST/OpenAPI), Redis/BullMQ for jobs, idempotency; Prisma ORM; feature flags per tenant.

- DB: PostgreSQL 16 with RLS per tenant, partitions, JSONB; PITR backups.

- Integrations: GCC payment gateways (HyperPay, PayTabs, Stripe), WhatsApp Business API, SMS, Google Maps.

- Infra/DevOps: Kubernetes (EKS), Terraform, Helm, GitHub Actions CI/CD; Prometheus, Grafana, Sentry; OpenTelemetry tracing.

- Performance/SLOs: p50<300ms, p95<800ms; orders search <1s @100k; availability 99.9%.

B) Invoicing & Receipt Strategy (Dual-Level Control)

Delivery Channels

- PDF (EN/AR) via WA/Email/App; printable (A4/thermal).

- WhatsApp Text + Branded Image (with QR).

- In-App Digital Receipt (download as PDF/image).

- Printed Receipt (optional; on demand).

Dual-Level Configuration Model

- System Admin (CleanMateX HQ): Plan-based feature flags (e.g., pdf_invoices, whatsapp_text_image, in_app_receipts, printing, b2b_contracts, white_label).

- Laundry Admin (Tenant): Per-tenant settings (default channel, rules by customer type B2C/B2B, fallback channel, branding).

Customer-Type Mapping
Guest → WhatsApp text/image; Stub → WA/SMS link (image/PDF); Full App User → in-app receipt (+optional WA); B2B → formal PDF (+optional print).

C) Customer Model (Progressive Engagement)

- Guest (no phone/app) → barcode receipt only.

- Stub Profile (first name + phone at POS) → WA/SMS link + web tracking → upgrade path to app.

- Full Profile (OTP) → loyalty, promotions, marketplace; tenant memberships; preferences (fold/hang, fragrance, eco).
Storage: Global identity (users/{uid}); Tenant profile (tenants/{tenantId}/profiles/{uid}); B2B contracts; temporary walk-in on orders.

D) Market Segments Alignment

- Traditional Small: mobile-first POS; WA receipts; no printer required; pay-as-you-go viable.

- SMEs: delivery + loyalty; driver app; basic analytics; subscription tiers (Starter/Pro/Pro Plus/Enterprise).

- Large Chains/Franchise: enterprise features (B2B, SLAs, ERP/Accounting API), white-label; centralized reporting.
Marketplace: cross-segment growth (commission, sponsored placement, eco/express badges).

E) Backlog & RTM Deltas (appended)

- FR-INV-002 Dual-Level Feature Flags (System vs Tenant) → Admin/Platform; Must/P1.

- FR-RCT-002 Channel Rules by Customer Type → Finance; Should/P1.

- FR-CST-001 Progressive Engagement (Guest→Stub→Full) → Customers; Must/MVP.

- FR-CST-002 Invite/Deep-Link Onboarding → Customers; Should/P1.

- NFR-OBS-002 Crash/Error Monitoring (Sentry/Crashlytics) → Platform; Must/MVP.

These have been incorporated into the downloadable v0.12.1 docs and Excel (Backlog & RTM).